# Project Planning Phase

# Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS54303 |
| Project Name | Online Payment Fraud Detection using Machine Learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I want to register using email and password, so that I can access the system securely. | 2 | High | K Mahammad Sadak |
| Sprint-1 | User Registration | USN-2 | As a user, I want to receive an email confirmation after registration, so that my account is verified. | 1 | High | Kala Vijay Kumar |
| Sprint-1 | Login | USN-3 | As a user, I want to log in using my email and password, so that I can access my dashboard. | 1 | High | Kamireddy Charanya Reddy |
| Sprint-2 | Fraud Detection | USN-4 | It want to detect suspicious transactions | 5 | High | Kande Venkat Sai |

|  |  |  | using a machine learning model, so that fraud can be identified in real-time. |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Alert System | USN-5 | It want to receive an alert when fraud is detected, so that I can take immediate action. | 3 | High | Kamireddy Charanya Reddy |
| Sprint-3 | Dashboard | USN-6 | As an admin, I want to view a fraud statistics dashboard, so that I can monitor system performance. | 3 | Medium | Kala Vijay Kumar |
| Sprint-3 | Reporting | USN-7 | It want to generate monthly fraud detection reports, so that fraud trends can be analyzed. | 3 | High | Kande Venkat Sai |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 5 Days | 4 Feb 2026 | 9 Feb 2026 | 4 | 10 Feb 2026 |
| Sprint-2 | 8 | 6 Days | 5 Feb 2026 | 11 Feb 2026 | 8 | 12 Feb 2026 |
| Sprint-3 | 6 | 6 Days | 6 Feb 2026 | 11 Feb 2026 | 6 | 12 Feb 2026 |

| Sprint-4 | 2 | 3 Days | 7 Mar 2026 | 10 Feb2026 | 2 | 13 Feb 2026 |
| --- | --- | --- | --- | --- | --- | --- |

Velocity Formula

Velocity = Total Story Points / Number of Sprints

= 20 / 4

# = 5 Story Points per Sprint

Burndown Chart: